Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 | Login | USN-2 | As a user, I can login using my email and password | 1 | High |  |
| Sprint-2 | Product Catalog | USN-3 | As a user, I can view all products on the home page | 2 | High |  |
| Sprint-2 | Product Catalog | USN-4 | As a user, I can filter products by category | 2 | Low |  |
| Sprint-1 | Product Catalog | USN-5 | As a user, I can search for products by name | 1 | Medium |  |
| Sprint-1 | Cart | USN-6 | As a user, I can add products to my cart | 1 | High |  |
|  | Dashboard |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 5 Days | 1 june 2026 | 03 June 2026 |
| Sprint-2 | 5 | 5 Days | 04 June 2026 | 07 June 2026 |
| Sprint-3 | 5 | 5 Days | 07 June 2026 | 09 June 2026 |
| Sprint-4 | 5 | 5 Days | 09 June 2026 | 12 June 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = sprint duration / velocity = 12 / 4 = 3

We completed 4 sprints over 12 days with a total of 18 story points.

The average velocity was 3 story points per sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts